## Slide 1
Initiating
Requirements
Design
Development
QA
UAT
Closing
No | Milestone Description | Baseline Target | Actual Target
1 | IE specific issue fixes |  | 
Accomplishments / Progress
Dissectible Anatomy Defect fixed 2. Clinical Illustration Defect fixed 3. Highlight Options Optimization – In Progress
Release schedule / Next in Queue | Target
Bug Fixing in DA | 2 – Dec- 2016/15 Dec-2016
Incidents Count |  |  |  | 
Status | Low | Medium | High | Critical
Open | 09 | 24 | 34 | 0
In QA | 1 | 7 | 9 | 1
Closed | 0 | 7 | 5 | 0
Test Cases | 
Status | Count
Passed | 
Failed | 
Not Run | 
Tasks Count | 
Status | Count
In Progress | 14
Completed | 18
Not Started | 29
Health Indicators | 
Category | G/Y/R
Scope | Y
Schedule | 
Risks/Issues | 
Risks/Issues/Other Comments
Project Name: | Adam Interactive Anatomy |  | Report Date: |  | 1 Nov 2016
Project Manager: | Ashish Jain | Technical Lead: | Amrita Vishnoi | Completion Dt: | 5 Dec 2016
 | Closed Reference Points
 | 1