## Slide 1: Audit Closure Briefing
30th November 2016
Ebix India
Anju Arora

## Slide 2: Presentation Topics
Methodology
Key Findings

## Slide 3: Methodology
We assessed the CMMI Level 2 to Level 5 implementation by reviewing the defined processes, project generated documents, records, and interviewing key persons.

## Slide 4: Projects audited
Project Name | Project Manager
TPA Care | Praveen Jain
TPP Maxlife | Vineet Bector
ePro | Pravesh Chandel
VSS | Rajiv Bharara
EWA FUMI | Pawan Kumar
Ebix Hub | Ashutosh Upadhyay
AIA HTML5 | Ashish Jain/ Amrita
Life Speed | Neeraj Kumar

## Slide 5
Quantitative project management not evidenced. Target setting and what-if analysis not done in most projects
Project end date not specified in project management plan.
Detailed project schedule for development projects not evidenced (LifeSpeed, AIA HTML5)
Risks related to Decision analysis and resolution not tracked in Risk register
Change request impact analysis not done consistently covering both technical and schedule impact
Key Findings

## Slide 6
Test cases to be detailed and MUST specify the expected results clearly
Test execution report not found in some projects
Code reviews not happening consistently
Defect analysis not evident in most projects
Formal review by reporting managers not consistent
Key Findings (contd…)

## Slide 7
Y metric target setting and what if analysis
Review of actual against planned data point collection up to Nov 2016
Forecast next 3 months data points
Causal Analysis and Resolution for defects using statistical analysis (Anova)
Next Steps

## Slide 8
Thank you