## Slide 1: Branching Workflow – GitLab

## Slide 2: Development Workflow
Develop Branch
Feature 1 Branch
Feature 2 Branch
Code Review
Merge Request by Developer after completing work on their respective Feature Branches
After code review merge the feature branches with Develop branch and then delete the Feature branches
Master Branch
Feature branches created by developers before beginning work on respective features
Release to Production
Release to UAT
Set version number label on Master branch

## Slide 3: Production Hotfix Workflow
Hotfix1 Branch
Hotfix 2 Branch
Code Review
Merge Request by Developer after completing work on their respective Hotfix Branches
After code review merge the Hotfix branches with Master branch as well as Develop and then delete the Hotfix branches
Hotfix branches created by developers from Master branch before beginning work on respective hot fixes
Develop Branch
Set version number label on Master branch
Release to Production
Release to UAT
Master Branch

## Slide 4: Issues Workflow - Redmine

## Slide 5: Development/Support Workflow
Not Started
In Progress
Needs Clarification
Ready for QA
QA Pass
Development Started
QA Fail
Close
Rejected

## Slide 6: Product Roadmap Workflow

## Slide 7: Product Roadmap Workflow
Create a Product Version and set a Release Date
Assign Target Version to an Issue
Close the previous Version on Release Date
Rollover Unfinished Issues to the new version
Create new Product Version and set a Release Date