## Slide 1
Initiating
Requirements
Design
Development
QA
UAT
Closing
No | Milestone Description | Baseline Target | Actual Target
1. | In this month we have completed few functionalities which are very fast term in comparison with existing flash version. When we switch to body views, gender, zoom in AIAHTML5 version it switched on the fly. |  | 
2. | Transparency box integration with Normal mode |  | 
3. | CI module integration |  | 
Accomplishments / Progress
5 out 10 side tool bar buttons are completed in DA module. Completed the highlight functionality. Bug fixing in progress. All body views integration is completed. Transparency in progress for Male/Female Lateral view CA module in progress
Release schedule / Next in Queue | Target
In end of the July. | 
Incidents Count |  |  |  | 
Status | Low | Medium | High | Critical
Open |  |  |  | 
In QA |  |  |  | 
Closed |  |  |  | 
Test Cases | 
Status | Count
Passed | 
Failed | 
Not Run | 
Tasks Count | 
Status | Count
In Progress | 2
Completed | 6
Not Started | 1
Health Indicators | 
Category | G/Y/R
Scope | Y
Schedule | G
Risks/Issues | G
Risks/Issues/Other Comments
1. We have observed that highlight is slow so we need to work on optimization in July.(issue)
Project Name: | Adam Interactive Anatomy |  | Report Date: |  | 12 July 2016
Project Manager: | Ashish Jain | Technical Lead: |  | Completion Dt: | 
Current Reference Points | Closed Reference Points