## Slide 1
Initiating
Requirements
Design
Development
QA
UAT
Closing
No | Milestone Description | Baseline Target | Actual Target
1 | Live issues fixed in AIA Live version. |  | 
2. | All critical DA bug fixed | 17 April | 14 April 2017
Accomplishments / Progress
Dissectible Anatomy Defect fixed 2. Started work on admin integration. 3. AIA live issues are fixed
Release schedule / Next in Queue | Target
17-April-2017 | 11 April 2017
17-April-2017 (only 6 items) | 17 May 2017
Next in Que: 17 May 2017 and 30 May 2017 | 
Incidents Count |  |  |  | 
Status | Low | Medium | High | Critical
Open | 1 | 4 | 8 | 2
In QA | 0 | 0 | 0 | 0
Closed | 3 | 10 | 3 | 0
Test Cases | 
Status | Count
Passed | 199
Failed | 23
Not Run | 
Tasks Count | 
Status | Count
In Progress | 
Completed | 
Not Started | 
Health Indicators | 
Category | G/Y/R
Scope | Y
Schedule | 
Risks/Issues | 
Risks/Issues/Other Comments
Project Name: | AIAHTML5 |  | Report Date: |  | 30 April 17
Project Manager: | Ashish Jain | Technical Lead: | Amrita Vishnoi | Completion Dt: | 5 May 2017
Current Reference Points | Closed Reference Points
Product Sprint 35/17 May 2017 |