## Slide 1
Initiating
Requirements
Design
Development
QA
UAT
Closing
No | Milestone Description | Baseline Target | Actual Target
1 | Image Processing for around 87 GB image data for optimizing highlight by body system in DA. Completed for 25 percent zoom |  | 
2. | Atlas Anatomy full module is completed |  | 
3. | Product Sprint 37-17-July-17 | 17 July 2017 | 25 July 2017
Accomplishments / Progress
DA, Atlas Anatomy bug fixed Admin > showing modules based on license, user terms & conditions , migration of mongoDB to SQL, Admin integration in progress Atlas Anatomy Bug fixing in progress For 75 zoom level: Saving image data into mongo DB
Release schedule / Next in Queue | Target
17 July 2017 | 25 July 2017
Next in Que: 31 July 2017 and 18 Aug 2017 | 
Incidents Count |  |  |  | 
Status | Low | Medium | High | Critical
Open | 3 | 23 | 16 | 1
In QA | 0 | 4 | 3 | 1
Closed | 2 | 12 | 5 | 1
Test Cases | 
Status | Count
Passed | 268
Failed | 72
Not Run | 
Tasks Count | 
Status | Count
In Progress | 
Completed | 
Not Started | 
Health Indicators | 
Category | G/Y/R
Scope | Y
Schedule | 
Risks/Issues | 
Risks/Issues/Other Comments
Project Name: | AIAHTML5 |  | Report Date: |  | 31 July 17
Project Manager: | Ashish Jain | Technical Lead: | Amrita Vishnoi | Completion Dt: | 8 Aug 2017
Current Reference Points | Closed Reference Points
Product Sprint 37/16 July 2017 | 
Product Sprint 38/30 July 2017 |